TimeLine for Smart Rescue Services

|  |  |  |
| --- | --- | --- |
| S No | Title of Module | Time Used(approx.) |
|  | Show multiple markers with ambulance icon | 3days |
|  | Movement of vehicles |  |
| 1 | Creating Google map for emergency officer web portal | 1 week |
|  |  |  |
| 2 | Showing the location of Mobile device location on web portal of emergency officer | 1 week |
| 3 | DB designing for web Portal for emergency officer | 2 week |
| 4 | Creating DB for emergency officer portal | 1 week |
| 5 | Managing new Mobile device detail on web Portal | 2 weeks |
| 6 | Collecting requirements from rescue office for vehicle tracking | 1 week |
| 7 | Refining web portal for emergency officer | 1week |
| 8 | Creating emergency vehicle driver app on android portal | 2 weeks |
| 9 | Design and creating API for centralize DB | 4 weeks |
| 10 | Connecting emergency web portal and centralize DB | 2 weeks |
| 11 | Connecting driving app with emergency web portal and centralize DB | 2 weeks |
| 12 | Collecting requirements from consultant | 1 week |
| 13 | Collecting requirements from doctor in emergency | 1 week |
| 14 | Design and creating consultant module | 2 weeks |
| 15 | Design and creating doctor module | 2 weeks |
| 16 | Communication process between doctor and consultant module | 2-3 weeks |
| 17 | Designing and creating doctor and consultant managing module | 3-4 weeks |